Test Plan Document

for

OpenCart

Table of Contents

- Test Plan ID: 2

- Introduction: 2

- Objectives: 2

- Features to be tested: 2

- Features Not to be tested: 3

- Test Environment: 3

- Tools: 3

- Test Schedule: 3

- Test Responsibilities: 3

- Test Approach/Strategy: 3

- Defect Reporting Procedure: 4

- Entry & Exit Criteria of STLC Phases: 4

- Test Completion Criteria: 5

- Risk and Mitigations: 5

- Approvals: 5

- Test Deliverables: 5

- 1. Test Plan ID

TP-OpenCart-01

- Introduction

This Test Plan documents the strategy, scope resources, and schedule for the testing of the OpenCart E-Commerce Application (Version 4.0). The primary goal is to ensure the correct functionality, usability, and reliability of the web application through manual testing protocols.

- Objectives:

  - Verify Core Functionality: Ensure all critical E-commerce features work as expected

  - Usability: Guarantee a smooth, user-friendly experience for customers.

  - Defect Detection: Identify, log and facilitate the fixing of defects prior to release.

- Features to be Tested:

  - Home Page

  - Header elements:

    - Store Logo

    - Currency block

    - Shopping Cart

    - Search box

    - Shopping Cart

    - Navigation Links (Home, Wishlist, My Account, Checkout)

    - Telephone

    - My Account Dropdown

  - Top Menu & Categories

  - Product Pages:

    - Product Image (Zoom/Preview)

    - Product Details (Product Code, Availability, Price)

    - Cart Section (Quantity, Add to Cart, Wishlist, Compare)

    - Rating/Sharing (Rate and Share the Product)

    - Description tab (Detail Product Description)

    - Review tab (Write & View Reviews)

  - Product Compare

  - Category Product Listings

  - Shopping Cart Page:

    - Product Image

    - Product Name

    - Model

    - Quantity

    - Unit Price

    - Total Price

  - User Account Creation (Registration)

  - Checkout (6-Step process)

  - Slideshow

  - Featured Products

  - Footer Links:

    - Information (About Us, Delivery Information, Privacy Policy, Terms & Conditions)

    - Customer Services (Contact Us, Returns, Site Map)

    - Extras (Brands, Gift Vouchers, Affiliates, Specials)

    - My Account (My Account, Order History, Wishlist, Newsletter)

- Features Not to be Tested:

  - Any Features not mentioned in the Section 4: Features to be Tested.

  - Payment Gateway transactions.

  - Automation Testing: Scope is strictly limited to Manual Testing.

- Test Environment:

  - Operating System: Window 11

  - Browsers: Google Chrome, Mozilla Firefox, Microsoft Edge

  - Application: OpenCart Demo Website

- Tools:

  - Test Management: Microsoft Excel (for Test Cases, Test Scenarios, Defect Logs)

  - Documentation: Microsoft Word

- Test Schedule:

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Planning |  |  |
| Test Case Development |  |  |
| Test Execution |  |  |
| Test Closure |  |  |

- Test Responsibility

| Role | Responsibility |
| --- | --- |
| Test Manager | Create test plan, define scope, schedule, and testing strategy |
| Manual Tester | Create test scenarios and test cases, execute test case, and report defects |
| QA Analyst | Review test cases, ensure test coverage, prepare test summary report |

- Test Approach/Strategy:

Manual Testing will be performed to validate all the features and functionalities of the OpenCart application.

Step 1 – Test Design:

- Creating of Test Scenarios and Test Cases

- Application of the Test Design Techniques:

  - Equivalence Partitions

  - Boundary Value Analysis

  - Decision Table Testing

  - State Transition Testing

  - User Case Testing

- Application of experience-based techniques:

  - Error Guessing

  - Exploratory Testing

- Prioritization Test Cases based on business impact.

Step 2 –Test Execution:

- Smoke Testing: Performed first on any new build. If Smoke Test fails, the build is rejected.

- Daily Execution: Execution of regression and functional test cases.

- Defect Logging: All issues logged in Excel with daily reporting.

- Types of Testing: Smoke/Sanity, Regression/Retesting, Functional, UI and Usabiltiy.

Type of Testing Performed:

  - Smoke and Sanity Testing

  - Regression and Retesting

  - Functionality, UI Testing and Usability Testing

a

Step 3 –Best practices:

- Context Driven Testing.

- Shift Left Testing.

- Exploratory Testing.

- Defect Reporting Procedure:

- Logging: Any Deviation from expected behaviour/result will be logged as defects.

- Scope: Functional and Usability issues will also be reported.

- Validation: Defect must be retested to verify reproducibility before logging.

- Evidence: Screenshots and reproduction steps will be captured.

- Tracking: Daily status report shared via Excel.

- Entry & Exit Criteria of STLC phase:

| STLC Phase | Entry | Exit |
| --- | --- | --- |
| Requirement Analysis | Requirements received | Requirements understood and doubts clarified |
| Test Planning | Testable Requirements available | Test Plan prepared |
| Test Design | Test Plan approved | Test Scenario and Test Cases prepared |
| Test Execution | Stable build available | Test execution and defect report ready |
| Test Closure | All reports prepared | Test Closure Report completed |

- Test Completion Criteria

  - All critical defects fixed and verified

  - All test cases executed.

  - All Planned deliverables completed.

  - Performance test (if applicable) meets expected limits.

- Risks and Mitigations

| Risks | Mitigation |
| --- | --- |
| Non-availability of resources | Plan backup resources |
| Build URL not working | Work on alternate test activities |

- Approvals

Following documents need client’s approval:

- Test Plan

- Test Scenarios

- Test Cases

- Test Reports

- Test Deliverables:

  - Test Cases

  - Test Scenario Document

  - Test Summary Reports

  - Defect Reports